EE 491 Weekly Report  **MAY15-17 Week 1 (8/24/14-8/31/13)**

**Advisors:** Dr. Mitra**Client:** Workiva

**Members (roles):** Caleb Brose (Team Lead), Chris Fogerty (Communication Lead), Nick Miller (Webmaster), Zach Taylor and Rob Sheehy (Key Concept Holders)

**Project Title:** System for Managing Execution Containers in a Cloud Environment

**Weekly Summary**

Our goal was to get in contact with both Dr. Mitra and Dave, from Workiva. Unfortunately, Dave is out of town this week, so further clarifying the requirements may be a bit difficult until he gets back. Found a few good articles on Docker and Go, two technologies we believe to be at the heart of the project.

**Meeting notes:**

9/8 Group Meeting with Dr. Mitra

**Duration:** *20 min* **Members Present:** *All*

**Purpose and Goals:**

Establish contact with Dr. Mitra. Find out what he expects of us, and set up a weekly meeting time.

**Achievements:**

As a group, we have a weekly meeting time, and Dr. Mitra is aware of the delay we’ll have on working with Workiva this week, due to our main point of contact being out of town.

**Pending issues**

1. Workiva contact is out of town, so we were unable to further clarify project.

**Plans for next week**

Describe who will do what …..

1. Set up meeting times with Workiva contact (Caleb, 30min)
2. Meet with Workiva contact (All, 1-2hr)
3. Continue researching Docker, Go, and cloud platforms (All, 4hr)
4. Set up initial team website and knowledge sharing platforms (Nick, -)
5. Initial team meeting (All, 1-2hr)

**Individual Contributions(this week)**

Caleb: met with advisor, organized meeting with advisor, worked on Go tutorial, found/read/shared article on Docker (5hr)

Chris: met with advisor, read Docker article (1.5hr)

Nick: met with advisor, spoke with Dave from Workiva, researched Docker (3hr)

Rob: met with advisor, read Docker article (1.5hr)

Zach: met with advisor, read Docker article (1.5hr)

**Total contributions for the project**

Caleb Brose (5hr)

Chris Fogerty (1.5hr)

Nick Miller (3hr)

Rob Sheehy (1.5hr)

Zach Taylor (1.5hr)